## Slide 1: P.I.E. - Pixel Image Editor
Sprint Two Overview

## Slide 2: The Plan
Original Sp2 tasks from GitHub

## Slide 3: Issues with “The Plan”
We wanted to complete the full functionality in sprint 2?

## Slide 4: The Revised Plan
Finish Skeleton of App
  Create ‘Layer Panel’ (Optional)
  Add ‘Floating Window’ Class
  Add Floating windows and dock sites for all panels
  Redesign Canvas class to function properly

## Slide 5: What We Accomplished
Finished Skeleton of App
  Created ‘Layer Panel’
  Added ‘Floating Window’ Class
  Added Floating windows and dock sites for all panels
  Redesigned Canvas class to function properly (half implemented)
Extras
  Added pie icon splash screen
  Added a pie icon in taskbar (Windows & Linux only)
  Created a color matrix (Not implemented)
  Created a ‘getColor’ class to be used for custom color picking (Not implemented)

## Slide 6: What We Didn’t Accomplish
We Met Our Sprint Goal!
The revised one anyway...

## Slide 7: Sprint 1 V.S. Sprint 2
P.I.E-Sp2
P.I.E-Sp1

## Slide 8: Concept V.S. Actual
P.I.E-Sp2
P.I.E-Concept

## Slide 9: Current Program Structure

## Slide 10: Looking Ahead
A full skeleton means easier, more streamlined development of functionality. Having this skeleton will improve our productivity for future sprints.
Now that we have a full skeleton…
Begin to slowly add functionality
  Add simple actions to buttons, drawable canvas, add methods to handle custom colors or brush sizes etc.