## Slide 1: P.I.E. - Pixel Image Editor
Sprint Three Overview

## Slide 2: The Plan
Two goals for this sprint, one optional:
Original Sp3 tasks from GitHub

## Slide 3: Specific Accomplishments
Drawing Ability
  The brush edits the canvas ✔
  The brush can draw single pixels ✔
  The brush can draw lines ✔
  Screen resize ✔
Color Panel Display
  The color panel now includes space for custom colors ✔
  The buttons on the color panel change the brush color ✔

## Slide 4: Versions
Sp1
Sp2
Sp3

## Slide 5: Concept V.S. Actual
Sprint 3
Concept Art

## Slide 6: Hours Worked
Dustin Shaver 12 hours
Francesco Limoni 10 hours
Jacob Watters 8 hours
Nick Miller 10 hours
Omar Bitar 7 hours

## Slide 7: Sprint Retrospective
What went well
  Completed the two biggest tasks that were blocking us from moving forward
  Went quickly
What went poorly
  Snow interference
  Unbalanced amount of work
Looking Ahead
  Change brush sizes
  Layer Panel
  Toolbar Functionality

## Slide 8: DEMO