## Slide 1: Sprint Five: P.I.E - Pixel Image Editor
Omar Bitar, Product owner•Nick Miller, Scrum Master
Team members: Dustin Shaver•Jacob Watter•Francesco Limoni

## Slide 2: Overview
Sprint Five
April 25, 2019
Recent progress
The main features and functions of the PIE app work.
people can use it now.

## Slide 3: The Plan
Complete tasks from the previous sprint
Event handling for multi-sized brushes.
Completion of the color wheel.
Bitmap data objects to store image data.
Save methods for popular data file types.
Sprint 5 tasks
fill bucket method.
(optional) advanced fill bucket method.
exporting images.
An HTML document that serves as a help me a guide or tutorial on how to use the "pie" app.

## Slide 4: Project Backlog
Completed task
Non-completed task
Our Project Backlog progress : https://github.com/FrancescoLimoni/P.I.E/projects/1

## Slide 5: Our Sprint Timeline

## Slide 6
Concept Art
Sprint Two
Sprint Five

## Slide 7: For next sprint
Load
Resize Canvas
Quick save
Layer panel
Color wheel
Advanced fill brush
A few more features
Optional features

## Slide 8: Our communication process
GitHub
Discord

## Slide 9: Time Tracking
Omar Bitar
14
Nick Miller
10
Dustin Shaver Limoni
8
Francesco Limoni
6
Jacob Watters
15